# Joint Scope Meeting Invitation

**Date:**

**Work Order Number: Work Order Name:**

January 11, 2019

18015-19092.0

Santa Rita Jail Hycor Gate Replacement

**Location:** 5325 Broder Blvd Dublin Ca 94568

11063 Sta Rita Service Bldg, 5325 BRODER BLVD, DUBLIN 94568

**Date of Joint Scope:** January 29, 2019

**Time:** 10:30 am

## **Brief Scope:** The existing waste treatment Gates 1, 2, 3 and 4 will be removed and replace in the waste treatment Plant. Supply temporary pump with back up pump, hose’s, generator and any necessary equipment, in order to by-passed untreated sewage while the new gates are installed.

The following are invited to attend a Joint Scope Meeting to discuss the scope of work and related details regarding this Project:

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Organization** | **Office/Cell** | **E-Mail** |
| Steve Bang | OREA Construction | **/** | [oreaconstruction@gmail.com](mailto:oreaconstruction@gmail.com) |
| Dan Lichtenberger | Alameda County, GSA | 510-667-3038/510-207-1248 | [Dan.Lichtenberger@acgov.org](mailto:Dan.Lichtenberger@acgov.org) |
| Jason Garrison | Alameda County, GSA | (510) 208-9520**/** | [jason.garrison@acgov.org](mailto:jason.garrison@acgov.org) |
| Michael Bishop | Alameda County, GSA | **/** | [Michael.Bishop@acgov.org](mailto:Michael.Bishop@acgov.org) |
| Mack Smith | Alameda County, GSA | 925-551-6674 | Mack.Smith@acgov.org |
|  |  |  |  |

**Instructions:**

Meeting Date/Location January 29th at 10:30am

Front Parking Lot: Santa Rita Jail Corner of Arnold and 5325 Broder Blvd.

Dan Lichtenberger, JOC Project Manager

# Tracking Dates

**Date:**

**Work Order Number: Work Order Name:**

January 11, 2019

18015-19092.0

Santa Rita Jail Hycor Gate Replacement

**Location:** 11063 - Sta Rita Service Bldg, 5325 BRODER BLVD, DUBLIN, 94568

**Actual** **Planned** **Adjusted** **Remarks**

1. Identification Date
2. Project Entered
3. Estimate Prepared
4. Posting Date
5. Joint Scope
6. RFP Issued
7. Proposal Due
8. Proposal Received
9. Proposal Approved
10. Notice to Proceed Issued
11. Submittals
12. Pre-Construction
13. Construction Start
14. Construction Complete
15. Project Meeting
16. Punch List Walk
17. Project Meeting

12/06/2018

12/06/2018

12/06/2018

01/29/2019

02/05/2019

12/06/2018

12/06/2018

12/06/2018

01/29/2019

02/05/2019

# Joint Scope Minutes

**Date:**

**Work Order No.: Work Order Name:**

January 11, 2019

18015-19092.0

Santa Rita Jail Hycor Gate Replacement

**Location:** 5325 Broder Blvd Dublin Ca 94568

11063 Sta Rita Service Bldg, 5325 BRODER BLVD, DUBLIN 94568

**Brief Scope:**

## The existing waste treatment Gates 1, 2, 3 and 4 will be removed and replace in the waste treatment Plant. Supply temporary pump with back up pump, hose’s, generator and any necessary equipment, in order to by-passed untreated sewage while the new gates are installed.

**Date of Joint Scope:** January 29, 2019

The following were notified and or attended the Joint Scope Meeting:

**Name**

**Organization**

**Invited**

Steve Bang Orea Construction Yes

Dan Lichtenberger Alameda County, GSA Yes

Jason Garrison Alameda County, GSA Yes

Michael Bishop Alameda County, GSA Yes

Doug Bond Alameda County, GSA No

Gary Russell Alameda County, GSA No

**Visit Summary:**

Meeting Date/Location January 29th at 10:30am

Front Parking Lot west end of Santa Rita Jail Corner of Arnold and 5325 Broder Blvd.