COUNTY OF ALAMEDA

INFORMAL REQUEST FOR PROPOSAL No. 902615

for

Elevator Condition Assessment and Modernization Plan – Administration Building

For complete information regarding this project, see Informal Request for Proposal (IRFP) posted at Alameda County Current Contracting Opportunities [https://gsa.acgov.org/do-business-with-us/contracting-opportunities/] or contact the County representative listed below. Thank you for your interest! Contact Person: Kevin Bailey Phone Number: (510) 208-9631 Email Address: kevin.bailey@acgov.org General Services Agency (GSA) – Procurement

RESPONSE DUE

by

2:00 p.m.

on

April 21, 2025

through

Alameda County, GSA-Procurement

EZSourcing Supplier Portal

https://ezsourcing.acgov.org/

Alameda County is committed to reducing environmental impacts across our entire supply chain. Please print only what you need, print double-sided, and use recycled-content paper if printing this document.

# CALENDAR OF EVENTS

INFORMAL REQUEST FOR PROPOSAL No. 902615

ELEVATOR CONDITION ASSESSMENT AND MODERNIZATION PLAN – ADMINISTRATION BUILDING

| EVENT | DATE/LOCATION |
| --- | --- |
| Request Issued | April 4, 2025 |
| Addendum Issued [only if necessary to amend IRFP] | April 11, 2025 |
| Response Due and Submitted through EZSourcing Supplier Portal | April 21, 2025 by 2:00 p.m. |
| Evaluation Period | April 21, 2025 – May 22, 2025 |
| Optional Vendor Interviews | Week of May 12, 2025 |
| Notice of Intent to Award Issued | May 23, 2025 |
| Board Consideration Award Date | July 8, 2025 |
| Contract Start Date | August 1, 2025 |

NOTE: All dates are tentative and subject to change.

| Alameda County Vendor Outreach |  |
| --- | --- |
| Wednesday, April 9, 2025 10:30 a.m. – 11:30 a.m. TO ATTEND ONLINE: Vendor Outreach Call-in: +1 415-915-3950 Conference ID: 504 517 635# | - COME MEET ALAMEDA COUNTY’S - PROCUREMENT TEAM! This public event is not specific to any IRFP, where vendors can speak with GSA professionals, get to know them, and learn more about contracting opportunities with the County. These are usually conducted on Wednesdays. Dates and locations can be confirmed by checking at Upcoming Events [https://gsa.acgov.org/do-business-with-us/upcoming-contracting-events/] |

COUNTY OF ALAMEDA

INFORMAL REQUEST FOR PROPOSAL No. 902615

SPECIFICATIONS, TERMS & CONDITIONS

for

ELEVATOR CONDITION ASSESSMENT AND MODERNIZATION PLAN – ADMINISTRATION BUILDING

TABLE OF CONTENTS

Page

CALENDAR OF EVENTS	2

I.	STATEMENT OF WORK	4

A.	INTENT	4

B.	SCOPE/BACKGROUND	4

C.	BIDDER QUALIFICATIONS	4

D.	SPECIFIC REQUIREMENTS	5

E.	DELIVERABLES / REPORTS	8

F.	VENDOR OUTREACH	9

II.	COUNTY PROCEDURES, TERMS, AND CONDITIONS	9

G.	EVALUATION CRITERIA / SELECTION COMMITTEE	9

H.	CONTRACT EVALUATION AND ASSESSMENT	13

I.	NOTICE OF INTENT TO AWARD	14

J.	TERM / TERMINATION / RENEWAL	14

K.	BRAND NAMES AND APPROVED EQUIVALENTS	15

L.	PRICING	15

M.	AWARD	17

N.	METHOD OF ORDERING	19

O.	INVOICING	20

P.	ACCOUNT MANAGER / SUPPORT STAFF	20

III.	INSTRUCTIONS TO BIDDERS	21

Q.	COUNTY CONTACTS	21

R.	SUBMITTAL OF PROPOSALS	21

ATTACHMENTS

EXHIBIT A BID RESPONSE PACKET

EXHIBIT B ELEVATOR CONVEYANCE PERMITS

# STATEMENT OF WORK

## INTENT

It is the intent of these specifications, terms, and conditions to describe an elevator condition assessment and modernization plan for the elevators in the County Administration Building being requested by the County.

The County intends to award a three (3)-year contract (with the option to renew for up to two [2] additional one [1]-year terms) to the Bidder selected as the most responsible Bidder whose response conforms to the IRFP and meets the County’s requirements.

## SCOPE/BACKGROUND

The Alameda County General Services Agency – Building Maintenance Department (GSA-BMD) intends to procure professional services to perform a comprehensive condition assessment report and develop and implement a plan to modernize the elevator equipment at the County Administration Building located at 1221 Oak Street in Oakland, CA.

GSA-BMD maintains three (3) Otis traction passenger elevators at the County Administration Building. This building was built in 1964. Below in Section D.4 (Specific Requirements – Existing Elevator Information) is a description of the equipment. The existing elevators were installed in 1964. The date of the last modernization of the elevators is unknown. The current conveyance permits are on file with the State of California Department of Industrial Relations and are attached as Exhibit B of this IRFP. Given the elevators’ likely age and duty requirements, GSA-BMD intends to complete a comprehensive condition assessment, survey, and inspection. Based on the results of the report, GSA-BMD will develop and implement a modernization plan for the elevators. GSA-BMD is seeking proposals from qualified consulting firms to provide a turnkey project approach that will include identifying all necessary infrastructure work to deliver modernized and code-compliant elevators acceptable to all Authorities Having Jurisdiction (AHJ) of this work. Please note: the awarded contractor for this IRFP will not be eligible to bid on any subsequent solicitations released as a result of this IRFP.

## BIDDER QUALIFICATIONS

BIDDER Minimum Qualifications

Bidder and all key personnel assigned to the project must be regularly and continuously engaged in the business of providing consulting services of similar size, scale, and scope as described in Section B above for at least five (5) years, which must be clearly stated or demonstrated in the table provided in Exhibit A – Bid Response Packet.

Bidder’s staff performing work on this project must possess a current National Association of Elevator Safety Authorities (NAESA) International Qualified Elevator Inspector (QEI) certification, which must be clearly stated or demonstrated in the table provided in Exhibit A – Bid Response Packet.

Bidder must also certify that they possess all permits, licenses, and professional credentials necessary to supply products and perform services specified under this IRFP.  Unless noted otherwise in the IRFP, for example the item(s) stated above, including any Addendum, Bidder is not required to submit copies or verification of the permits, licenses and credentials; however, Bidder must provide such proof if requested by County.

## SPECIFIC REQUIREMENTS

    - Contractor must provide an elevator condition assessment and modernization and implementation plan that must include, but should not be limited to, the following:

      - Phase 1: Comprehensive condition assessment;

        - Contractor must conduct a site assessment and provide a report including, but not limited to, the current condition of the equipment, near-term maintenance and repair requirements, modernization scope recommendations, potential for re-use of existing equipment, detailed repair plans, budgeting information, and a project schedule.

        - Contractor must coordinate meetings with the County as required.

        - Contractor must perform site visits as needed for the site assessment and meetings, which may be online or in-person, as needed to review the site survey report with the County.

        - Contractor must inform the County of any immediate maintenance and repair deficiencies to be addressed by the County’s current elevator maintenance contractor.

      - Phase 2: Document preparation;

        - Contractor must provide specifications for modernization of the elevators, including virtual or in-person meetings as needed to review the specifications with the County and final submission. These specifications must be provided within six (6) weeks of the submittal of the report listed in item 1.a above and must be developed using the construction standard of CSI Master Format.

        - Contractor must review the County’s front-end Division 00 and Division 01 documents and bid exhibits to incorporate all required elevator modernization specifications.

        - Contractor must provide design review meetings as needed with the County to confirm scope and final document delivery.

      - Phase 3: Bidding;

        - Contractor must attend the in-person pre-bid site visit and virtual pre-bid conference meetings to assist the County during the bidding process.

        - Contractor must conduct virtual or in-person meetings as needed to provide bid review assessment of each of the modernization bids and submit a summary report with findings and a recommendation for award.

      - Phase 4: Submittal and shop drawing review;

        - Contractor must conduct a formal review of all project submittal and shop drawing packages.

      - Phase 5: Construction; and

        - Contractor must conduct, at minimum, one (1) in-person site visit and progress review at the 50% completion level of the modernization project, as well as one (1) final in-person site visit compliance and review (punch list) meeting to confirm any deficiencies, and any follow-up reviews as needed.

        - Contractor must assist the County with reviewing any Requests for Information (RFIs) or proposed change orders related to the elevator modernization project requirements.

      - Phase 6: Warranty period.

        - Contractor must review all operating and warranty documents related to the modernization project for the County.

        - Contractor must conduct on-site visits and inspections to confirm the modernization contractor has met the maintenance service and warranty requirements at six (6) months and at completion of the warranty period.

      - General Requirements: The County will work with the Contractor to determine the quantity and frequency of visits and meetings, however, the County will have sole discretion regarding the quantity, frequency, and types (online or in-person) of these visits and meetings.

      - Response Time Requirements: Based on the nature of the particular request, Contractor must respond to inquiries from the County within the following timeframes:

        - Normal: 48 hours;

        - Important: 24 hours; and

        - Urgent: 4 hours.

    - Due to the specialized and safety-related nature of the project, services for this IRFP must be performed by employees of the Contractor only. No subcontractors are allowed to perform direct services on this project. Subcontractors may perform services not directly related to this project.

    - Bidder must submit at least two (2) past elevator condition assessments, modernization plans, and modernization specifications for units similar to the units described in item D.4 below in their bid response.

    - Existing Elevator Information:

      - Description: Overhead traction

      - Quantity: 3

      - Conveyance Numbers: 038383, 039433, and 039434

      - Date of Inspection: August 16, 2024

      - Date permit expires: August 16, 2025

      - Year built or last modernization:  Built – 1964; Modernization - Unknown

      - Machine type: Otis

      - Capacity: 4,000 lbs.

      - Openings: 6

      - Rise: 75 feet

      - Speed: 500 feet per minute

## DELIVERABLES / REPORTS

Within two (2) weeks of the start of any contract awarded as a result of this RFP, Contractor must provide a schedule for project activities and must coordinate a meeting with the County to schedule the initial assessment.

Contractor must present to the County all reports, technical data, and supporting documentation at each phase of the project as requested by the County.

Reports and documentation must include, but are not limited to, the following:

Project schedule, including durations for each phase noted above;

Initial elevator assessment report, including Contractor’s on-site observations;

Repair and maintenance recommendations, including existing maintenance and repair deficiencies to be addressed by the County’s current elevator maintenance contractor;

Capital planning data, including a budget report and timing for the modernization of equipment;

Modernization specifications and action items;

Bid review assessment report;

Modernization progress reports including site visits and pictures of progress as required;

Invoice review with recommendations based on observation of modernization contractor’s current progress as required;

AHJ approval documentation;

Punch list reports;

Final approval assessment of performed work; and

Final performance report.

## VENDOR OUTREACH

Vendor Outreach is usually conducted on Wednesdays at Vendor Outreach Link (Call-in: +1 415-915-3950; Conference ID: 504 517 635#). Dates and locations can be confirmed by checking at: Upcoming Events [https://gsa.acgov.org/do-business-with-us/upcoming-contracting-events/].

Bidders are encouraged to attend Vendor Outreach but are not mandatory to further facilitate subcontracting relationships.

Should there be a need to amend or revise the IRFP, an Addendum will be issued.  Any verbal statements, including at any Bidders Conference(s) are not binding. Only the written documents will be binding.

# COUNTY PROCEDURES, TERMS, AND CONDITIONS

## EVALUATION CRITERIA / SELECTION COMMITTEE

Initial Evaluation (Completeness of Response and Debarment and Suspension). All proposals will first be reviewed to determine if they pass the initial Evaluation Criteria (Section A), which are determined on a pass/fail basis.

Evaluation by County Selection Committee.  All proposals that have passed the initial Evaluation Criteria will be evaluated by County Selection Committee (CSC).  The CSC may be composed of County staff and other parties that may have expertise or experience related to the goods or services that are being procured. The CSC will score the proposals according to the Evaluation Criteria set forth in this IRFP.  Other than the initial pass/fail Evaluation Criteria, the evaluation of the proposals will be within the sole judgment and discretion of the CSC.

Unrealistic Bids. Bidders should bear in mind that any proposal that is unrealistic in terms of the technical or schedule commitments or unrealistically high or low in cost may be deemed reflective of an inherent lack of technical knowledge or indicative of a failure to comprehend the complexity and risk of the County’s requirements as set forth in this IRFP.

Price Discrepancy. In the case of a discrepancy between the unit price and an extension, the unit price will be used for evaluation purposes.

Evaluation Criteria Descriptions.  The items listed in the Evaluation Criteria should be considered as minimum requirements.  All information contained in a proposal and presented in vendor interviews (if there are interviews) will be considered during the evaluation process and included in scoring within the appropriate Evaluation Criteria.

Evaluation Scores.   Proposals will be evaluated and scored on the zero to five-point scale within each Evaluation Criteria below.  Scores for all Evaluation Criteria (see the section below) will then be added, according to their assigned weight (below), to arrive at a weighted score for each proposal.  A proposal with a higher-weighted total will be deemed of higher quality than a proposal with a lesser-weighted total.

Shortlist Process.  The evaluation process may include a two-stage approach including a preliminary evaluation of the written proposal and preliminary scoring to develop a shortlist of Bidders that will continue to the final stage of optional vendor interview, and reference checks. The preliminary scoring will be based on the total points, excluding any points allocated to references, and optional vendor interview. The three (3) Bidders receiving the highest preliminary scores may advance to the next evaluation phase. All other Bidders will be deemed eliminated from the process. All Bidders will be notified of the shortlist participants; however, the preliminary scores at that time will not be communicated to Bidders.

Reference Checks.  The County reserves the right to conduct reference check(s) on all Bidders who submitted a bid proposal.  The CSC will then score the reference check(s), as identified in the Evaluation Criteria below, which will then be included in the final score.

Optional Vendor Interviews.  The County may in its sole discretion, conduct vendor interviews.  Should the County opt to conduct a vendor interview, the interview may include responding to standard and specific questions from the CSC regarding the Bidders’ proposal.  Whether or not a shortlist process is used, the score of any evaluation criterion below may be revised or informed based on the vendor interview.

Final Score. The final maximum score for any procurement is 525 points, including the possible 25 points for local and small or local and emerging preference points (maximum 5% of the final score derived from 5% for either Small and Local or Emerging and Local preference). Proposals will be ranked by their final scores.

  - Without Vendor Interview. In procurements where there are no vendor interviews, the score received by the evaluation of the written proposal with the reference score added will be the final score.

With Vendor Interview. In procurements where there are vendor interviews, the CSC will consider the interview and may adjust the scores received by the evaluation of the written proposal which, with the reference scores added, will be the final score.

Contact During Evaluation Process. All contact during the evaluation phase must be through the GSA-Procurement department only.  Bidders must neither contact nor lobby CSC during the evaluation process.  Attempts by Bidders to contact and/or influence CSC may result in disqualification of Bidders.

Determining Award. As a result of this IRFP, the County intends to award a contract to the highest-ranked responsible Bidder(s), as determined by the combined weight of the Evaluation Criteria, whose response conforms to the IRFP and whose bid presents the greatest value to the County considering all Evaluation Criteria.  The combined weight of the Evaluation Criteria is greater in importance than the cost in determining the best value to the County. The County may award a contract of higher qualitative competence over the lowest priced response.

The zero to five-point scale range is defined as follows:

| 0 | Not Acceptable | Non-responsive, fails to meet IRFP specifications. The approach has no probability of success. If the unmet specification is a mandatory requirement, this score may result in the disqualification of the proposal. |
| --- | --- | --- |
| 1 | Poor | Below average, falls short of expectations, is substandard to that which is the average or expected norm, has a low probability of success in achieving objectives per IRFP. |
| 2 | Fair | Has a reasonable probability of success; however, some objectives may not be met. |
| 3 | Average | Acceptable and likely to achieves all objectives in a reasonable fashion per IRFP specification. This will be the baseline score for each item with adjustments based on the interpretation of the proposal by CSC. |
| 4 | Above Average / Good | Better than that which is average or expected as the norm. Excellent probability of success in achieving all objectives of the IRFP requirements and expectations. |
| 5 | Excellent / Exceptional | Exceeds expectations, is very innovative, clearly superior to that which is average or expected as the norm. Excellent probability of success in achieving all objectives and meeting IRFP specifications. |

The Evaluation Criteria and their respective weights are as follows:

|  | Evaluation Criteria | Weight |
| --- | --- | --- |
|  | Completeness of Response: Responses to this IRFP must be complete. Responses must address all the requirements identified within this IRFP and all related documents, including any Addenda. Failure to meet the Bidder Minimum Qualifications may also be considered an incomplete response and may result in the disqualification of the Bidder. | Pass/Fail |
|  | Debarment and Suspension: Bidders, its principal, and named subcontractors are not identified on the list of Federally debarred, suspended, or other excluded parties located at www.sam.gov/SAM. | Pass/Fail |
|  | Cost: The points for Cost will be computed by dividing the amount of the lowest responsive and responsible bid received by each Bidder’s total proposed cost. Cost evaluation points may be adjusted by considering: - Reasonableness (i.e., how well does the proposed pricing accurately reflect the Bidder’s effort to meet requirements and objectives?). - Realism (i.e., is the proposed cost appropriate to the nature of the products and/or services to be provided? Is the price affordable to the County, including if costs exceed any budget contained in the IRFP? ). | 20 Points |
|  | Description of Proposed Services: In each area described below, an evaluation will be made of the probability of success and risks associated with the proposal response: - How well does the description of proposed services match and contribute to achieving the objectives of assessing the condition of, and providing modernization plans for, elevators? - How well does the bidder’s proposal address the specific items listed in Section D (Specific Requirements) and Section E (Deliverables/Reports)? | 35 Points |
|  | Relevant Experience/Submittal of Past Reports: Proposals will be evaluated, including considering the IRFP specifications, bid response, and the questions below: - How much experience does the Bidder have with elevator condition assessment and modernization? - How extensive is the applicable education and experience of the personnel designated to work on the project in the field of elevator condition assessment and modernization? - How well do the submitted reports demonstrate that the bidder and key personnel possess the required level of experience for elevator condition assessment and modernization? | 35 Points |
|  | References (See Exhibit A – Bid Response Packet) | 10 Points |
|  | Vendor Interview Should the County opt to conduct a vendor interview, the interview may include responding to standard and specific questions from the CSC regarding the Bidder’s proposal. Whether or not a shortlist process is used, the scores of any evaluation criterion above may be revised or informed based on the vendor interview. | Vendor Interview may be used to revise / inform scores of criteria above |
| SMALL LOCAL EMERGING BUSINESS PREFERENCE |  |  |
|  | Small and Local or Emerging and Local Preference: Points equaling 5% of Bidder’s total score for the above Evaluation Criteria will be added. This will be the Bidder’s final score for purposes of award evaluation. | 5% |

## CONTRACT EVALUATION AND ASSESSMENT

During the initial 120-day period of any contract awarded, the County may review the proposal, the contract, any goods or services provided, and/or meet with the Contractor to identify any issues or potential problems.

The County reserves the right to determine, at its sole discretion, whether:

The Contractor has complied with all terms of this IRFP and the contract; and

Any problems or potential problems with the proposed goods and/or services were evidenced, which makes it unlikely (even with possible modifications) that such goods and/or services have met or will meet the County requirements.

If, as a result of such determination, the County concludes that it is not satisfied with the Contractor’s performance under any awarded contract and/or Contractor’s goods and services as contracted for therein, the Contractor may be notified that the contract is being terminated.  The Contractor must be responsible for returning County facilities to their original state at no charge to the County.  The County will have the right to invite the next qualified Bidder(s) to enter into a contract.  The County also reserves the right to re-bid this project if it is determined to be in its best interest to do so.  The County’s right to go to the next qualified Bidder(s) and/or rebid is not limited by the award of a contract or the 120-day period.

## NOTICE OF INTENT TO AWARD

At the conclusion of the IRFP response evaluation period, all Bidders will be notified in writing by email or US Postal Service mail of the contract award recommendation, if any, by GSA-Procurement.  The document providing this notification is the Notice of Intent to Award/Non-Award.

The Notice of Intent to Award/Non-Award will provide the following information:

The name(s) of the Bidder(s) being recommended for contract award; and

The names of all other parties that submitted proposals.

The submitted proposals will be made available upon request no later than five calendar days before approval of the award and contract is scheduled to be considered by the Board of Supervisors.

## TERM / TERMINATION / RENEWAL

The contract term, which may be awarded pursuant to this IRFP, will be three (3) years.

By mutual agreement, any contract, which may be awarded pursuant to this IRFP, may be extended for two (2) additional one (1)-year terms.

The County has and reserves the right to suspend, terminate or abandon the execution of any work by the Contractor without cause at any time upon giving the Contractor prior written notice.  In the event that the County should abandon, terminate or suspend the Contractor’s work, the Contractor will be entitled to payment for services provided hereunder prior to the effective date of said suspension, termination, or abandonment.  The County may terminate the contract at any time for cause without written notice upon a material breach of contract or substandard or unsatisfactory performance by the Contractor.  In the event of termination with cause, the County reserves the right to seek any and all damages from the Contractor.  In the event of such termination, with or without cause, the County reserves the right to invite the next highest-ranked Bidder to enter into a contract or rebid the project if it is determined to be in its best interest to do so.

## BRAND NAMES AND APPROVED EQUIVALENTS

Any references in this IRFP, including Addendum and other documents, to manufacturers’ trade names, brand names, and/or catalog numbers are intended to be descriptive but not restrictive unless otherwise stated and are intended to indicate the quality level desired.  Unless otherwise noted, Bidders may offer any equivalent product that meets or exceeds the specifications; however, if the County, in its sole discretion, determines the product proposed is not equivalent, the Bid may be disqualified, or a lower score awarded by the CSC.  Bids based on equivalent products must:

Clearly describe the alternate offered and indicate how it differs from the product specified; and

Include complete descriptive literature and/or specifications as PDF attachments to the online bid submission as proof that the proposed alternate will be equal to or better than the product named in this IRFP.

The County reserves the right to be the sole judge of what is equal and acceptable. It may require Bidders to provide additional information and/or samples or disqualify the bid proposal.

If Bidders do not specify otherwise, it is understood that the referenced brand will be supplied.

## PRICING

All pricing as quoted will not increase, but except as noted below, remain fixed and firm for the term of any contract that may be awarded as a result of this IRFP.

Unless otherwise stated, Bidder agrees that, in the event of a price decline, the benefit of such a lower price will be extended to the County.

Reasonable price increases or decreases for subsequent contract terms may be negotiated between Contractor and County after completion of the initial term.

Taxes and freight charges:

All prices are to be Freight On Board (F.O.B.) destination.  Any freight/delivery charges are to be included in the bid price.

The County is soliciting a total price for this project.  The price(s) quoted must be the total cost the County will pay for this project, including all taxes (excluding Sales and Use taxes) and all other charges.

No charge for delivery, drayage, express, parcel post packing, cartage, insurance, license fees, permits, costs of bonds, or for any other purpose, except taxes legally payable by the County, will be paid by the County unless expressly included and itemized in the bid proposal.

Amount paid for the transportation of property to the County of Alameda is exempt from Federal Transportation Tax.  An exemption certificate is not required where the shipping papers show the consignee as Alameda County as such papers may be accepted by the carrier as proof of the exempt character of the shipment.

Articles sold to the County of Alameda are exempt from certain Federal excise taxes.  If applicable, and upon request, the County will furnish an exemption certificate.

All prices quoted must be in United States dollars.

Price quotes must include any and all payment incentives available to the County.

In the evaluation of cost, if applicable, it will be assumed that the unit price quoted is correct in the case of a discrepancy between the unit price and an extension, and the Bidder must honor the unit price quoted.

Federal and State minimum wage laws apply.  The County has no requirements for living wages.  The County is not imposing any additional requirements regarding wages.

Labor Compliance/Prevailing Wage: This provision applies to construction and other public works with prevailing wage requirements that fall within the definition of public works under sections 1770 et seq. of the California Labor Code.

This is public works project and is subject to monitoring by the Department of Industrial Relations (DIR).  All contractors performing work on Public Works projects are required to be registered with the DIR.  Valid DIR registration numbers for the firm and any lower-tier subcontractors the contractors may hire to accomplish their portion of work must be supplied with the proposal.  The contractor and all subcontractors under the contractor must pay all workers on all work performed pursuant to this contract not less than the general prevailing rate of per diem wages and the general prevailing rate for holiday and overtime work as determined by the Director of the DIR, State of California, for the type of work performed and the locality in which the work is to be performed within the boundaries of the County, pursuant to sections 1770 et seq. of the California Labor Code.  Prevailing wage rates are also available from the County or at www.dir.ca.gov.

All public works contracts valued at $30,000 or more carry an obligation to hire apprentices, unless the craft or trade does not require the use of apprentices, as indicated in the corresponding prevailing wage determination.  This duty applies to all contractors and subcontractors on a project, even if their part of the project is less than $30,000.

## AWARD

Most Responsive and Responsible Bidder(s)

      - The award will be made to the highest-ranked Bidder(s) who meet the requirements of these specifications, terms, and conditions.

      - Awards may also be made to the subsequent highest ranked Bidder(s) who will be called in order should the County need to contract with another Bidder(s).

      - An award will be recommended for the Bidder(s) that submitted the proposal(s) that best serves the overall interests of the County by attaining the highest overall point score.  The award may not necessarily be made to the Bidder(s) with the lowest price.

Small Local Emerging Business (SLEB) Program

Small and Emerging Locally Owned Business:  The County is vitally interested in promoting the growth of small and emerging local businesses by means of increasing the participation of these businesses in the County’s purchase of goods and services.

As a result of the County’s commitment to advancing the economic opportunities of these businesses, Bidders must meet the County’s Small and Emerging Locally Owned Business requirements in order to be considered for the contract award.  These requirements can be found online at:

Alameda County SLEB Program Overview [http://acgov.org/auditor/sleb/overview.htm]; and

Alameda County SLEB Program Additional Information [https://gsa.acgov.org/do-business-with-us/vendor-support/small-local-and-emerging-businesses/]

For purposes of this procurement, applicable industries include, but are not limited to, the following North American Industry Classification System (NAICS) Code(s): 333921, 238290.

A small business is defined by the United States Small Business Administration (SBA) as having no more than the number of employees or average annual gross receipts over the last three years required per SBA standards based on the small business's appropriate NAICS code.

An emerging business is defined by the County as having either annual gross receipts of less than one-half that of a small business OR having less than one-half the number of employees AND that has been in business less than five years.

If a Bidder is certified by the County as either a small and local or an emerging and local business (SLEB), the County will provide up to 5% bid preference for procurements over $25,000.

County Rights

The County reserves the right to reject any or all responses that materially differ from any terms contained in this IRFP, including Exhibits and any Addendums, to waive informalities and minor irregularities in responses received, and to provide an opportunity for Bidders to correct minor and immaterial errors contained in their submissions.  The decision as to what constitutes a minor irregularity will be made solely at the discretion of the County.

Any bid proposals that contain false or misleading information may be disqualified by the County.

The County reserves the right to award to a single or multiple Contractors.

The County reserves the right to conduct additional procurements for the same or similar goods and/or services or to award to additional contract(s), including to other Bidder(s), during the term of the contract if it determines that additional Contractors are needed to supplement goods and/or services being provided.

The County has the right to decline to award this contract or any part thereof for any reason.

Procedures

      - Board approval to award a contract is required.

      - A contract must be fully executed by the recommended awardee and the County prior to any services and goods being provided or work being performed.

      - The County uses its Standard Services Agreement terms and conditions for purchases and services. Any terms that are not acceptable to a Bidder must be identified on the Exceptions and Clarifications form in Exhibit A - Bid Response Packet.  Bidder may access a copy of the Standard Services Agreement template at:

- Alameda County Standard Services Agreement Template [https://acgovt.sharepoint.com/:w:/s/GSADigitalLibrary/EeGBnUyJSMFBoXqtvbj7ly0BqycT5J83NKyIV19tLO6-yA?e=YwGjFP]

The template contains minimal standard language and specific contract terms, including the scope of services that may be drafted and negotiated based on this IRFP and the bid proposal(s).

- The IRFP specifications, terms, conditions, Exhibits, IRFP Addenda, and Bidder’s proposal may be incorporated into and made a part of any contract that may be awarded as a result of this IRFP.

## METHOD OF ORDERING

A written Purchase Order (PO) will be issued after an executed contract and Board approval. If there is any conflict in terms of any PO and the executed contract, the contract will control, even if a PO is issued later.  Payment cannot be made to any Contractor until a PO is issued.

POs and payments for goods and/or services will be issued only in the name of the Contractor, as identified on the contract.

The Contractor must adapt to changes to the method of ordering procedures as required by the County during the term of the contract.

Any change orders must be agreed upon in writing by Contractor and County and issued as needed by County.

## INVOICING

Contractor must invoice the requesting department, unless otherwise directed by County, upon satisfactory receipt of goods and/or performance of services.

County will use reasonable efforts to make payment within 30 days following receipt and review of invoice and complete satisfactory receipt of goods and/or performance of services.

County will notify the Contractor of any adjustments or corrections that must be made to receive payment on an invoice.

Invoices submitted by the Contractor must contain the County PO number, invoice number, remit to address, itemized goods and/or services description, and price as quoted and must be accompanied by an acceptable proof of delivery and any other information requested by the County.

Contractor must utilize a standardized invoice format upon request.

Invoices must be issued by, and payments made to, the Contractor who is awarded a contract.

The County will pay the Contractor, after receipt and approval of an invoice, monthly or as agreed upon, not to exceed the total contract amount. The County will not pay for goods and/or services in advance.

In the event the Contractor’s performance and/or deliverable goods have been deemed unsatisfactory by a review committee, the County reserves the right to withhold future payments until the performance and/or deliverable goods are deemed satisfactory.

## ACCOUNT MANAGER / SUPPORT STAFF

The Contractor must provide dedicated support staff to be the primary contact for all issues regarding the response to this IRFP and any contract which may arise pursuant to this IRFP.

Contractor must also provide adequate, competent support staff that will be able to service the County during normal working hours, Monday through Friday, or as otherwise identified in this IRFP.  Such representative(s) must be knowledgeable about the contract, products, and/or services offered and able to identify and resolve quickly any issues, including but not limited to order and invoicing problems.

Contractor must provide a dedicated, competent account manager who will be responsible for the County account/contract and receive all orders.  Contractor account manager must be familiar with County requirements and standards and work with the General Services Agency – Building Maintenance Department to ensure that established standards are adhered to.  This includes keeping the County Contract Administrator informed of department requests as needed.

# INSTRUCTIONS TO BIDDERS

## COUNTY CONTACTS

- GSA-Procurement is managing the competitive process for this project on behalf of the County.  All contact during the competitive process is to be through the GSA-Procurement department only. Any communication regarding this IRFP with other County personnel may result in disqualification.

- The evaluation phase of the competitive process will begin upon bid proposals due date and continue until a contract has been awarded.

- Contact Information for this IRFP:

Kevin Bailey, Procurement & Contracts Specialist

Alameda County, GSA-Procurement

1401 Lakeside Drive, 10th Floor

Oakland, CA  94612

Email:  kevin.bailey@acgov.org

Phone: (510) 208-9631

- The GSA Contracting Opportunities website will be the official notification posting place of all bid documents related to this IRFP.  Each Bidder is responsible for checking the website for any Addendums and other notices related to this IRFP.  Go to Alameda County Current Contracting Opportunities [https://gsa.acgov.org/do-business-with-us/contracting-opportunities/] to view the posting for this IRFP and other current contracting opportunities.

## SUBMITTAL OF PROPOSALS

Document Submittal

All proposal documents must be completed, successfully uploaded, and submitted online through Alameda County EZSourcing Supplier Portal BY 2:00 p.m. on the due date specified in the Calendar of Events. The County strongly recommends uploading early; technical difficulties in downloading/submitting documents through the Alameda County EZSourcing Supplier Portal will not extend the due date and time.  No hardcopy, email (electronic), or facsimile proposals will be considered.

Bidders must submit an electronic version of their proposal in a PDF file, preferably a single file if 20MB or less.

The submitted proposal must conform to and include Exhibit A – Bid Response Packet, as amended or revised by Addendum, including additional required documentation.  A Bidder may be disqualified if the most current version of Exhibit A, as revised and published through Addenda, is not used.

In whole or in part, proposal responses are NOT to be marked confidential or proprietary.  The County may refuse to consider any proposal or part thereof so marked.  Bid proposals submitted in response to this IRFP may be subject to public disclosure.  The County will not be liable in any way for disclosure of any such records.  Please refer to the County’s website at Alameda County Proprietary and Confidential Information Policies [https://gsa.acgov.org/do-business-with-us/contracting-opportunities/policies-procedures/proprietary-confidential-information/].

For the proposals to be considered complete, the Bidder must provide responses to all information requested in Exhibit A – Bid Response Packet, as revised by any Addenda.

Submissions Processes

      - All costs required for the preparation and submission of a proposal must be borne by the Bidder.

      - Only one bid proposal will be accepted from any one person, partnership, corporation, or other entity; however, several alternatives may be included in one response.  For purposes of this requirement, “partnership” will mean, and is limited to, a legal partnership formed under one or more of the provisions of California or other state’s Corporations Code or an equivalent statute.

      - The final award information will be posted on the County’s “Contracting Opportunities” website.

      - The County reserves the right to reject any proposal.

      - All bid proposals must remain open to acceptance and irrevocable for a period of not less than 180 days unless otherwise specified in the bid documents.

Legal Requirements

      - “In submitting a bid to a public purchasing body, the Bidder offers and agrees that if the bid is accepted, it will assign to the purchasing body all rights, title, and interest in and to all causes of action it may have under Section 4 of the Clayton Act (15 U.S.C. Sec. or under the Cartwright Act (Chapter 2, commencing with Section 16700, of Part 2 of Division 7 of the Business and Professions Code), arising from purchases of goods, materials, or services by the Bidder for sale to the purchasing body pursuant to the bid.  Such assignment shall be made and become effective at the time the purchasing body tenders final payment to the Bidder”. (California Government Code Section 4552).

      - By submitting a bid proposal, the Bidder expressly acknowledges that it is aware that if a false claim is knowingly submitted (as the terms “claim” and “knowingly” are defined in the California False Claims Act, Cal. Gov. Code, §12650 et seq.), County will be entitled to civil remedies set forth in the California False Claim Act.  Such actions may also be considered fraud and subject to criminal prosecution.

      - The Bidder, by submitting a proposal, certifies that it is, at the time of bidding, and will be, throughout the period of the contract, licensed by the State of California to do the type of work required under the terms of the IRFP and contract documents.  Bidder further certifies that it is regularly engaged in the general class and type of work called for in the IRFP and contract documents.

      - The Bidder, by submitting a proposal, certifies that it is not, at the time of bidding, on the California Department of General Services (DGS) list of persons determined to be engaged in investment activities in Iran or otherwise in violation of the Iran Contracting Act of 2010 (Public Contract Code Section 2200-2208).

### EXHIBIT A

BID RESPONSE PACKET

INSTRUCTIONS

- Please read EXHIBIT A – Bid Response Packet carefully; INCOMPLETE BID PROPOSALS MAY BE REJECTED. Alameda County will not accept submissions or documentation after the bid response due date. Successful uploading of a document does not equal acceptance of the document by Alameda County.

- The bid response must comply with all requirements contained in the IRFP.  It is strongly recommended that Bidders verify and review all Addenda to confirm the use of the most current forms and provide all information requested.

- The bid response submission must conform to and include Exhibit A – Bid Response Packet, as amended or revised by Addendum, including additional required documentation.  A Bidder may be disqualified if the most current version of Exhibit A, as revised and published through Addenda, is not used.

- The following pages require confirmation, declaration, and /or a signature (). These must be either: (1) be printed and have an original signature(s); or (2) be digitally signed via a DocuSign, CongaSign, or other verifiable independent electronic signature services. All signatures must be by an individual authorized to bind the Bidder. These pages must then be uploaded through the Alameda County EZSourcing Supplier Portal as part of the Bidder’s proposal.

  - Exhibit A – Bid Response Packet, Bidder Acceptance

  - Exhibit A – Bid Response Packet, Debarment and Suspension Certification

  - Exhibit A – Bid Response Packet, Small Local Emerging Business (SLEB) Information Sheet

    - Must be signed by Bidder

    - Must be signed by SLEB Partner if subcontracting to a SLEB

- Each page of the Bid Response Packet must be submitted through the EZSourcing Supplier Portal as PDF attachment(s) with all required information included and documents attached;  any pages of the Bid Response Packet not applicable to the Bidder are to be submitted with such pages or items clearly marked “N/A” or the bid response may be disqualified as incomplete.

- Bidders must not modify the Bid Response Packet or any other County-provided document unless instructed to do so, or the bid response may be disqualified.

- Bid pricing must be submitted online through Alameda County EZSourcing Supplier Portal.

- Bidder must quote price(s) as specified in the IRFP, using the form(s) as amended or revised by any Addenda.

- Any clarifications or exceptions to policies or specifications of this IRFP, including all Addenda and other documents must be submitted in the Exceptions and Clarifications form of the Bid Response Packet.

- Bidders must read all information and follow directions in the EZSourcing Supplier Portal event.

- File names are restricted to 64 characters for all files uploaded as part of any bid response. The file extension (e.g., ".pdf" or ".xls") is counted as part of the file name character limit. Attempting to upload a file with a file name longer than 64 characters may result in an error message or failure to load.

- Bidders who do not comply with the requirements and/or submit incomplete bid response packages are subject to disqualification and their bid responses rejected.

COUNTY OF ALAMEDA

EXHIBIT A

### BID RESPONSE PACKET

IRFP No. 902615

Elevator Condition Assessment and Modernization Plan – Administration Building

#### BIDDER INFORMATION

| Official Name of Bidder (Company): |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Street Address Line 1: |  |  |  |  |  |  |  |
| Street Address Line 2: |  |  |  |  |  |  |  |
| City: |  |  |  | State: |  | Zip Code: |  |
| Webpage: |  |  |  |  |  |  |  |

Type of Entity / Organizational Structure (check one):

☐	Corporation	☐	Joint Venture	☐	Partnership

☐	Limited Liability Partnership	☐	Limited Liability Corporation 	☐	Sole Proprietor

☐	Non-Profit	☐	Other:

| Jurisdiction of Organizational Structure: |  |
| --- | --- |
| Date of Organizational Structure: |  |
| Federal Tax Identification Number: |  |
| Alameda County Supplier Identification Number (if applicable): |  |
| DIR Contractor Registration Number (if applicable): |  |

Primary Contact Information:

| Name / Title: |  |  |  |
| --- | --- | --- | --- |
| Telephone Number: |  | Alternate Number: |  |
| Email Address: |  |  |  |

#### BIDDER ACCEPTANCE

- The undersigned declares that the procurement bid documents, including, without limitation, the IRFP, Q&A, Addenda, and Exhibits (the Bid Documents), have been read and accepted.

- The undersigned has reviewed the Bid Documents and fully understands the requirements for this IRFP, including, but not limited to, general County requirements, and that each Bidder who is awarded a contract must be, in fact, a prime Contractor, not a subcontractor, to County, and agrees that its bid proposal, if accepted by County, will be the basis for the Bidder to enter into a contract with County in accordance with the intent of the Bid Documents.

- The undersigned agrees to the following terms, conditions, certifications, and requirements found on the County’s website:

  - General Requirements

[https://gsa.acgov.org/do-business-with-us/contracting-opportunities/policies-procedures/general-requirements/]

- Debarment & Suspension Policy

[https://gsa.acgov.org/do-business-with-us/contracting-opportunities/debarment-suspension-policy/]

- Iran Contracting Act (ICA) of 2010

[https://gsa.acgov.org/do-business-with-us/contracting-opportunities/policies-procedures/iran-contracting-act-of-2010-ica/]

- General Environmental Requirements

[https://gsa.acgov.org/do-business-with-us/contracting-opportunities/policies-procedures/general-environmental-requirements/]

- Alameda County SLEB Program Overview

[http://acgov.org/auditor/sleb/overview.htm]

- Alameda County SLEB Program Additional Information

[https://gsa.acgov.org/do-business-with-us/vendor-support/small-local-and-emerging-businesses/]

- First Source

[http://acgov.org/auditor/sleb/sourceprogram.htm]

- Online Contract Compliance System

[http://acgov.org/auditor/sleb/elation.htm]

- The undersigned acknowledges that Bidder is and will remain in good standing in the State of California, with all the necessary licenses, permits, certifications, approvals, and authorizations necessary to perform all obligations in connection with this IRFP and any contract that is awarded.

- The undersigned acknowledges that it is the responsibility of each Bidder to be familiar with all of the specifications, terms, and conditions of the IRFP and, if applicable, the site condition.  By the submission of a bid proposal, the Bidder certifies that if awarded a contract, they will make no claim against the County based upon ignorance of conditions or misunderstanding of the specifications.

- Bidder agrees to hold the County of Alameda, its officers, agents, and employees harmless from liability of any nature or kind, including cost and expenses, for infringement or use of any patent, copyright, or other proprietary rights, secret process, patented or unpatented invention, article or appliance furnished or used in connection with bid proposal and/or any resulted contract or purchase order.

- The undersigned acknowledges that Bidder has accurately completed the SLEB Information Sheet.

- The undersigned acknowledges ONE of the following (please check only one box):

☐	Bidder is a certified SLEB and is requesting 5% bid preference for contracts over $25,000; (Bidder must check the first box and provide its SLEB Certification Number in the SLEB PARTNERING INFORMATION SHEET).

-OR-

☐	Bidder is not a certified SLEB and is ineligible for any bid preference.

- By signing below, the signatory warrants and represents that the signer has completed, acknowledged, and agreed to this Bidder Acceptance in their authorized capacity and that by their signature on this Bidder Acceptance, they and the entity upon behalf of which they acted, acknowledged and agreed to this Bidder Acceptance and that all are true and correct and are made under penalty of perjury pursuant to the laws of California.

BIDDER (COMPANY): NAME/TITLE OF AUTHORIZED SIGNER: SIGNATURE: DATE:

#### DEBARMENT AND SUSPENSION CERTIFICATION (PROCUREMENTS $25,000 AND OVER)

The bidder, under penalty of perjury, certifies that, except as noted below, bidder, its principal, and any named and unnamed subcontractor:

- Is not currently under suspension, debarment, voluntary exclusion, or determination of ineligibility by any federal agency;

- Has not been suspended, debarred, voluntarily excluded or determined ineligible by any federal agency within the past three years;

- Does not have a proposed debarment pending; and

- Has not been indicted, convicted, or had a civil judgment rendered against it by a court of competent jurisdiction in any matter involving fraud or official misconduct within the past three years.

If there are any exceptions to this certification, insert the exceptions in the following space. For any exception noted, indicate to whom it applies, initiating agency, and dates of action. Exceptions will not necessarily result in denial of award but will be considered in determining Contractor responsibility.

Notes: 	Providing false information may result in criminal prosecution or administrative sanctions. The above certification is part of the Proposal. Signing this Proposal on the signature portion thereof must also constitute signature of this Certification.

BIDDER (COMPANY): NAME/TITLE OF AUTHORIZED SIGNER: SIGNATURE: DATE:

#### SMALL LOCAL EMERGING BUSINESS (SLEB) INFORMATION SHEET

Instructions:  On the following page is the SLEB Information Sheet.  Every Bidder must complete and submit a signed SLEB Information Sheet indicating their SLEB certification status.  If the Bidder is not certified, the information sheet must be completed with the name, identification information, and goods/services to be provided by the CERTIFIED SLEB partner(s) with whom the Bidder will subcontract to meet the County SLEB participation requirement.  The Exhibit must be signed by EACH of the named CERTIFIED SLEB(s) that will be subcontractors.

If a bidder is unable to meet the SLEB requirements, they must take exception to this requirement in the Exceptions and Clarifications section of this solicitation. Please note that the County is under no obligation to accept any exceptions or clarifications, and any exceptions or clarifications may be the basis for bid disqualification.

SLEB certification must be valid at the time of bid response submittal for SLEB primes and SLEB subcontractor(s).

- For SLEB Subcontracting Questions: Please contact the General Services Agency - Office of Acquisition Policy, GSA.OAP@acgov.org.

- For questions/information regarding SLEB certification, including requirements, please contact the Auditor-Controller Agency, Office of Contract Compliance & Reporting – SLEB Certification Unit, OCCR@acgov.org, (510) 891-5500.

#### SLEB INFORMATION SHEET

In order to meet the Small Local Emerging Business (SLEB) requirements of this IRFP, all Bidders must complete this form. If a bidder is unable to meet the SLEB requirements, they must take exception to this requirement in the Exceptions and Clarifications section of this solicitation. Please note that the County is under no obligation to accept any exceptions or clarifications, and any exceptions or clarifications may be the basis for bid disqualification.

Bidders that are not certified SLEBS (for the definition of a SLEB, see Alameda County SLEB Program Overview; [http://acgov.org/auditor/sleb/overview.htm]) are required to subcontract with a SLEB for at least 20% of the total estimated bid amount in order to be eligible for contract award.  SLEB subcontractors must be independently owned and operated from the prime Contractor with no employees of either entity working for the other.  A copy of this form must be submitted for each SLEB that the Bidder will subcontract with as evidence of a firm contractual commitment to meeting the SLEB participation requirement.

Bidders are encouraged to form a partnership with a SLEB that can participate directly with this contract.  One of the benefits of the partnership will be economical, but this partnership will also assist the SLEB to grow and build the capacity to eventually bid as a prime on their own.

Once a contract has been awarded, substitutions of the named subcontractor(s) are not allowed without prior written approval from the Auditor-Controller, Office of Contract Compliance & Reporting (OCCR).

County departments, prime, and subcontractors are required to use the web-based Elation Systems to monitor SLEB subcontractor compliance with Elation Systems [http://www.elationsys.com/elationsys/].

☐ BIDDER IS A CERTIFIED SLEB (sign at bottom of page) SLEB BIDDER Business Name: SLEB Certification #: SLEB Certification Expiration Date: NAICS Codes Included in Certification:

OR

☐ BIDDER IS NOT A CERTIFIED SLEB and will subcontract % with the SLEB named below for the following goods/services: SLEB Subcontractor Business Name: SLEB Certification #: SLEB Certification Expiration Date: SLEB Certification Status: ☐ Small / ☐ Emerging NAICS Codes Included in Certification: SLEB Subcontractor Principal Name: SLEB Subcontractor Principal Signature: Date:

Upon award, Bidder (the Prime Contractor) and all SLEB subcontractors agree to register and use the secure web-based ELATION SYSTEMS. ELATION SYSTEMS will be used to submit SLEB subcontractor participation, including, but not limited to, subcontractor contract amounts, payments made, and confirmation of payments received.

Prime Bidder Authorized Signatory Name/Title: 	      /

Street Address: 	     		City	     		State       Zip Code

Bidder Signature: 		Date:

#### BIDDER MINIMUM QUALIFICATIONS

Instructions: Bidder must respond and/or provide support documentation that fulfills all the minimum qualifications.

    - BIDDER Minimum Qualifications

      - Bidder and all key personnel assigned to the project must be regularly and continuously engaged in the business of providing consulting services of similar scale, size, and scope as described in Section B above for at least five (5) years, which must be clearly stated in the table below.

| Name of the Key Personnel Assigned to the Project | Title | Number of Years of Being Regularly and Continuously Engaged in the Business of Providing Consulting Services of Similar Size, Scale, and Scope as Described in Section B of the IRFP |
| --- | --- | --- |

      - Bidder’s staff performing direct work on this project must possess a current National Association of Elevator Safety Authorities (NAESA) International Qualified Elevator Inspector (QEI) certification. Bidder is to complete the table below with the QEI certification information for all staff performing direct work on the project.

| Name of the Key Personnel Performing Work on the Project | QEI Certification Number | Expiration Date |
| --- | --- | --- |

      - Bidder must also certify that they possess all permits, licenses, and professional credentials necessary to supply products and perform services specified under this IRFP.  Unless noted otherwise in the IRFP, for example the items stated above, including any Addendum, Bidder is not required to submit copies or verification of the permits, licenses and credentials; however, Bidder must provide such proof if requested by County.

Maximum Length: None

#### BID FORM

Instructions: Bidder must use the Bid Form provided below.

COST MUST BE SUBMITTED AS REQUESTED ON THE COUNTY PROVIDED BID FORM.  NO ALTERATIONS OR CHANGES OF ANY KIND ARE PERMITTED.

Bid proposals that do not comply may be rejected.

The cost quoted must include all taxes (excluding sales and use tax) and all other charges, including travel expenses.  The price quoted will be the maximum cost the County will pay for the term of any contract resulting from this IRFP.

Quantities listed on Alameda County EZSourcing Supplier Portal are estimates only; they are not to be construed as a commitment of the County to purchase that quantity.  No minimum or maximum is guaranteed or implied. The cost quoted will be the price of the items identified, regardless of the quantity purchased.

Bid pricing on all line items is required. Partial bids are not acceptable.

By submission through the Alameda County EZSourcing Supplier Portal, Bidder certifies to County that all representations, certifications, and statements made by Bidder, as set forth in each entry in the Alameda County EZSourcing Supplier Portal and attachments are true and correct and are made under penalty of perjury pursuant to the laws of California.

| Phase | Deliverable/Project Benchmark | Specific Milestone from Section D | Cost |
| --- | --- | --- | --- |
| 1 | Comprehensive Condition Assessment | 1.a | $ |
| 2 | Document Preparation | 1.b | $ |
| 3 | Bidding | 1.c | $ |
| 4 | Submittal and Shop Drawing Review | 1.d | $ |
| 5 | Construction | 1.e | $ |
| 6 | Warranty Period | 1.f | $ |
| Total Cost (Note: this includes all of the services listed in Sections D and E of the RFP [Specific Requirements and Deliverables/Reports]): |  |  | $ |

#### TABLE OF KEY PERSONNEL

Instructions: Bidder is to provide a Table of Key Personnel.  The table is to include all essential personnel associated with providing services to the County, including collaborating partners.

To appropriately evaluate Bidder's qualifications, the table should include the following information for each key person:

- The person’s relationship with Bidder, including job title and years of employment with Bidder.

- Work contact information includes, but is not limited to, the following: work address, office telephone number, mobile work number, and work email address.

- The person's role in connection with the IRFP and any awarded contract.

- Educational background; and

- Related experience on similar projects, certifications, and merits.

If a Bidder collaborates with any other partners or subcontractors, Bidder must identify all key personnel, subcontractors, subcontractor qualifications, and how they plan to work together. Bidder must identify any existing agreements or MOUs between the Bidder(s) and proposed collaborator(s).

Maximum Length: There is no limit to the table.  There is, however, a 2-page limit per résumé or curriculum vitae.

#### DESCRIPTION OF PROPOSED SERVICES

Instructions: Bidder is to provide a Description of Proposed Services.

The Description of Proposed Service must describe the overall services. The Bidder must address how they will meet or exceed each requirement listed in Section D (Specific Requirements) and Section E (Deliverables/Reports).

At a minimum, the Bidder must include the following details:

- Describe how the Bidder’s proposal matches and contributes to achieving the objectives set out in the IRFP.

Response:

- Describe how the Bidder’s proposal addresses the specific items listed in Section D (Specific Requirements) and Section E (Deliverables/Reports).

Response:

- Describe how Bidder will meet the program’s desired overall goals, anticipated outcomes, measurable objectives, and critical tasks, including how key personnel will be responsible for achieving them.

Response:

- Explain any unique resources, procedures, or approaches that make the services of Bidder responsive to meeting the minimum qualifications and requirements of the IRFP.

Response:

- Identify any limitations or restrictions that exist for the Bidder to provide the services.  Explain what measures will be taken to adequately provide the services.  (Please note any requests for exceptions or clarifications MUST be identified on the Exceptions and Clarification form. The County is under no obligation to accept any exceptions or clarifications, and any such exceptions and clarifications may be a basis for bid disqualification.)

Response:

Maximum Length: NA

RELEVANT EXPERIENCE/SUBMITTAL OF PAST REPORTS

Instructions: Bidder is to provide Relevant Experience/Submittal of Past Reports.

At a minimum, the Bidder must include the following details:

- Describe the Bidder’s relevant experience with similar projects.

Response:

- Describe Bidder’s applicable education and experience of the personnel designated to work on the project.

Response:

- Bidder is to submit two (2) sample reports of similar scope and requirements, demonstrating required level of experience for this project.

Response:

Maximum Length: NA

#### REFERENCES

Instructions: On the following page is the template that Bidders are to use for providing references.  Bidders are to provide a list of three (3) references.  References must be satisfactory as deemed solely by County.

Services or goods provided by Bidders to the references should have similar scope, volume, and requirements to those outlined in these specifications, terms, and conditions.

Bidder must currently be providing goods and/or services for at least two of the references or have done so within the last five years.

Bidders should verify that the contact information for all references provided is current and valid.  If a reference cannot be contacted, it may affect the qualification and scoring of the Bidders’ bid proposals.

Bidders are strongly encouraged to notify all references that the County may be contacting them to obtain a reference.

The County may contact some or all the references provided in order to determine items such as Bidders’ years of experience and performance records on work similar to that described in this request.

The County reserves the right to contact individuals/entities for references other than those provided in the Response and to use any information obtained in the evaluation process.

NOTE: Bidders should not list the County department requesting services/goods as part of the references.

#### REFERENCES

IRFP No. 902615

Elevator Condition Assessment and Modernization Plan – Administration Building

Bidder Name:

| Company Name: | Contact Person: |
| --- | --- |
| Address: | Telephone Number: |
| City, State, Zip: | Email Address: |
| Services Provided / Date(s) of Service: |  |

| Company Name: | Contact Person: |
| --- | --- |
| Address: | Telephone Number: |
| City, State, Zip: | Email Address: |
| Services Provided / Date(s) of Service: |  |

| Company Name: | Contact Person: |
| --- | --- |
| Address: | Telephone Number: |
| City, State, Zip: | Email Address: |
| Services Provided / Date(s) of Service: |  |

#### EXCEPTIONS AND CLARIFICATIONS

Instructions:  Bidders must use the Exceptions and Clarifications form to identify and list below any and all exceptions and/or clarifications to the IRFP and associated Bid Documents and submit them with the bid proposal.

THE COUNTY IS UNDER NO OBLIGATION TO ACCEPT ANY EXCEPTIONS AND CLARIFICATIONS; ANY SUCH EXCEPTIONS AND CLARIFICATIONS MAY BE A BASIS FOR BID PROPOSAL DISQUALIFICATION.

| Reference to: |  |  | Description |
| --- | --- | --- | --- |
| EXAMPLE Page No. | Section | Item No. |  |
| p. 23 | D | 1.c. | Bidder takes exception to… |

*Use additional pages as necessary

#### INSURANCE REQUIREMENTS

Instructions: Insurance certificates are not required at the time of submission; however, by signing the Bid Response Packet and submitting a bid proposal, the Bidder agrees to meet the minimum insurance requirements and provide any documentation requested by County upon request.

Insurance documentation must be provided to the County before award and include an insurance certificate and additional insured certificate, naming the County of Alameda, which meets the minimum insurance requirements, as stated in the IRFP.

The following page contains the minimum insurance limits required by the County of Alameda to be held by the Contractor performing on a contract issued from this IRFP:

see next page for county of alameda

minimum insurance requirements

EXHIBIT B – ELEVATOR CONVEYANCE PERMITS